PHASE 7 → PHASE 8 HANDOFF REPORT (DETAILED & ROBUST)

1. CONTEXT

Phase 7 successfully introduced the “strategic intelligence layer” atop the Phase 5/6 execution pipeline.

This includes four new reasoning engines (Horizon, Strategy, Diagnostics, Narrative), each integrated via deterministic context assembly, correct orchestrator boundary usage, and fully passing tests.

Phase 7 established STRUCTURE.

Phase 8 must now establish DEPTH.

---

2. CORE OBJECTIVE FOR PHASE 8

Transform Phase 7’s structured reasoning scaffolding into a fully data-driven, dynamic strategic intelligence system.

This requires replacing static or stubbed inputs with live computational, macroeconomic, and portfolio pipelines while maintaining core architectural boundaries.

---

3. MANDATORY DELIVERABLES FOR PHASE 8

A. DATA PIPELINE INTEGRATION (NO EXCEPTIONS)

• ingest real portfolio positions (size, exposures, deltas)

• retrieve live macro signals

• integrate rolling macro regimes

• ingest cross-asset liquidity signals

• connect external market data to context builders

• unify internal quant signals into contexts

• incorporate dynamic risk factors

B. PORTFOLIO-LAYER DEPTH

Add:

• concentration detection

• position-level attribution

• risk factor mapping

• cross-thesis exposure mapping

• thematic allocation consistency

• mandatory quant overlays

C. STRATEGY-LAYER DEPTH

Extend strategic reasoning engine to:

• link signals → trades

• link macro → risk posture

• enforce constraints

• prioritize recommendations

• rank strategic actions probabilistically

D. NARRATIVE ENGINE EXPANSION

Must:

• unify macro, thesis, portfolio, quant outputs

• detect internal contradictions

• detect external-internal mismatch

• articulate positioning → macro thesis linkage

• support multi-period evaluation

---

4. STRICT TECHNICAL CONSTRAINTS

Phase 8 MUST NOT:

• alter OrchestratorClient interface

• alter SessionOrchestrator pipeline flow

• alter legacy Phase-5/Phase-6 endpoint semantics

• embed LLM logic inside ContextBuilder

• mutate state from within context logic

Phase 8 MAY:

• extend ContextBuilder

• extend DataAccess

• add new deterministic modules

• add quant adapters

• add macro adapters

• add portfolio adapters

---

5. CRITICAL RISKS

• macro signal inconsistency across sources

• conflicting time horizons in engine assumptions

• portfolio data latency / staleness

• regression risk vs. Phase-6 contracts

• overloading orchestrator surface unintentionally

• breach of deterministic context guarantees

• over-centralization of logic into engines instead of contexts

---

6. BLOCKERS THAT MUST BE CLEARED IMMEDIATELY

• ownership of macro data sourcing

• portfolio data feed interface contract

• standardization of portfolio unit of account

• formal specification of quant signal namespace

---

7. REQUIRED CROSS-TEAM ALIGNMENTS

A. Infrastructure

• data access patterns

• reliability SLAs

• rate limits

B. Quant

• signal calculation layer

• signal cadence

• input normalization

C. Product

• strategic output expectations

• narrative granularity expectations

D. Ops

• remediation process for data failure

• fallback behavior

---

8. PHASE 8 SUCCESS CRITERIA

A. Functional

• all Phase-7 engines run with real pipeline inputs

• real portfolio state visible to strategy & diagnostics

B. Analytical

• outputs contain reasoning linked to data, not generic LLM content

C. Reliability

• all new pipelines are deterministic, fault-tolerant, observable

D. Testing

• full regression suite passes

• new Phase-8 tests in place

• updated E2E smoke harness

E. Documentation

• revised architectural diagrams

• updated context flow docs

• updated dependencies map

---

9. CONCLUSION

Phase 7 is the establishment of the structure.

Phase 8 is the establishment of substance.

Phase 7 is done.

Phase 8 begins now.